Data Migration Strategy Template

BluePrint PM, LLC – Ali Cox

# Migration Planning

- Determine impacts (I use the Context/Scope Diagram)

- Communicate involvement of IT and Business Representatives; create communication plan

- Gain agreement formally on security restrictions

- Identify key project resources, with their responsibilities, and their timeline

- Identify necessary training

- Define data migration execution strategy

- Determine data migration policy – security, quality and escalation procedures.

- Build initial test plan

- Create high-level plan

- Ensure access to legacy datasets

- Define software and hardware requirements for migration, testing and production

- Determine legacy decommission strategy

# Analysis and Design

- Determine data correction strategy:  ignore; cleanse in source; cleanse in staging process; cleanse in-flight using coding logic; cleanse on target

- Determine any service level agreements

- Determine any interface specifications needed

- Define test cases

# Solution Design

- Create detailed mapping document (see Ali’s system interface document)

- Determine interface design for legacy data extraction and/or target system load

- Specify treatment of legacy data cleansing (do nothing; cleanse legacy data; cleanse while staging; cleanse in target)

- Define hardware requirements of target system

- Determine any Service Level Agreements

# Build & Test

- Build migration programs

- Test migration

- Execute communication plan

- Determine ongoing data quality monitoring

- Create back-out/rollback procedures

- Execute training

# Migrate

- Migrate data according to plan

- Validate migration

# Decommission & Monitor

- Decommission legacy system

- Monitor service level agreements and data quality